Risk Analysis
1. Risk Identification
Risk Type Possible Risks
Organizational	1. The responsibilities of each member of the group could change over time. / 2. Some components of the project might be too dependent on other components.
Tools	3. Different IDEs could be used for writing code.
Requirements	4. A change to the requirements could result in a need to redesign the whole project plan.
People	5. If a member of the group is ill, their work load may need to be reallocated. / 6. Someone may change their mind about what work they want to do or be unable to do that work.
Estimation	7. The amount of time to complete a task may be underestimated. / 8. The amount of software could be under estimated.

2. Risk Analysis
Risk Probability Effects
1. Extra time taken to reorganize work responsibilities could cause the project to run over the deadline.	Moderate	Catastrophic
2,4. Tightly coupled code could lead to difficulty in maintenance, and could make any modification difficult in the case of changing requirements.	High	Serious
3. Project files will become harder to manage, and will have to be re-structured before submission.	Low	Serious
5. Reallocation of work may lead to too much responsibility on one person – could lead to damaged code or a missed deadline.	Moderate	Serious
6. Could cause major disruption to the project plan – could miss deadline.	Low	Catastrophic
7. Work may have to be crammed into a short period of time to meet the deadline, which could decrease the quality of that work. The deadline may be missed.	High	Catastrophic
8. Could lead to a missed deadline due to restructuring or difficulty in refactoring.	Moderate	Serious

3. Risk Planning
Risk Strategy
1. Organizational	Once a plan has been made as to who does what, stick by that plan. The only case where an exception should be made is if someone is ill.
2,4. Organization and Requirements	When righting code and drawing class diagrams use loose coupling – use more classes, common interfaces and standard types as fields for methods and constructors where possible. This ensures that any changes to code won’t affect everything else.
3. Tools	Agree on an IDE, and stick to it no matter what. / Use NetBeans and upload to GitHub only using this IDE.
5. People	Make a note of who has less work load and agree on who will take on the extra work in the case of someone falling ill – at the beginning of the project.
6. People	Agree on what work will be done by whom, before any work is done – this must not change.
7. Estimation	Have a plan as to how other team members can help, if a particular deadline won’t be met - Progress must be constantly reviewed and monitored. A detailed PETT or Gant chart must be developed beforehand.
8. Estimation	The progress made in writing software must be constantly monitored.